## Slide 1: UCSC RUN!
Team LargeSoda
Team member:
Jose Rocha(Initial Scrum Master)
Guanchen Liu(Product Owner)
Changwan Park
So Young Lee
Jun Hee Heo
Notes: Guanchen

## Slide 2: Opportunity
Instead of browsing plain and boring web pages, this game would be an attractive media for introducing the whole campus.
What we want to do is create an ‘advergame’ for the campus--by this game, people who play it will learn features of every college in the UCSC.
Notes: Guanchen

## Slide 3: GOALS
Create an Endless running game that includes every college from UCSC.
Pixelize some famous buildings at UCSC！
Set challenge boards in the game so that players can unlock various ‘secret’ information about the campus.
Notes: Guanchen

## Slide 4: SPRINT1
1.User Story:
[10]As a {Player}, I want to have a controllable character
[9]As a {Player}, I want to have an endless scrolling platform and background
[7]As a {Player}, the game should be able to restart by pressing some buttons on the keyboard
2.Spikes
Learning how to use phaser to visualize the game.
Learning how to use github.
3. Infrastructure Tasks
Initialize git repo.
Notes: Junhee

## Slide 5: SPRINT2
1.User Story:
[6]As a {Player}, I need some randomly generated challenges.
[6]As a {Staff from UCSC}, I want it could include some UCSC buildings into the game.
[5]As a {Player}, I need something like scoreboard to record my score.
[5]As a {Player}, I want the game have a title and a gameover states.
[4]As a {Player}, I want audio, image and animations are all included in the game.
[4]As a {Player}, I want there is no obvious bug in the game.
2. Spikes
Learning how to build and use database.
3. Infrastructure Tasks
Build up database.
3.
Notes: Junhee

## Slide 6: SPRINT3
1.User Story:
[4]As a {Player}, the game should be polished.
[2]As a {Player}, I might want multiplayer function on this game.
[2]As a {Player}, I want my score could be stored online inside a leaderboard.
2. Spikes
Learning how backend calls for multiple connected users works in phaser for multiplayer.
3. Infrastructure Tasks:
Obtaining tools for saving data for free
Notes: Changwan

## Slide 7: Architecture
CLIENT
SERVER / API
DATABASE
Auth user

## Slide 8: CHALLENGES
Learning Javascript and Phaser framework.
Making sure the clear division of work.
Associating phaser with local storage.
Polishing
Notes: So Young

## Slide 9: TECHNOLOGY
JavaScript
Phaser CE
Github
Discord
Pure Data
Logic Pro X
Notes: Jose

## Slide 10: Minimum Viable Product
A Endless Runner game with scoreboard, decenet artworks, audio and animations without any obvious bugs.
Notes: Jose